# Statement of Work SOW-2026-01

PROJECT-1 Website refresh under MSA-2026-01

| Statement of Work | SOW-2026-01 |
| --- | --- |
| Agreed under | MSA-2026-01 clause 2.1 |
| Project | PROJECT-1 Website refresh |
| Client | Tern Events (CO-03) |
| Assigned specialist | Sample specialist 1 |
| Rate | 100.00 USD per hour, per MSA-2026-01 clause 3.1 |
| Not to exceed | 2,000.00 USD |
| Fees recorded to date | 1,600.00 USD from 16 recorded hours |
| Invoice | SVCINV-1 issued 2026-09-01, due 2026-09-30 |

Fictional agreement generated for file-parsing tests. It is not legal advice, not a template to sign, and the parties, addresses and identifiers do not exist.

## Scope

The Supplier will deliver website refresh for the Client. The work is time and materials against the not-to-exceed value above; the deliverable values below allocate that value and are not a separate fixed price.

## Deliverables and acceptance criteria

| Ref | Deliverable | Due | Allocation USD | Acceptance criteria |
| --- | --- | --- | --- | --- |
| D1 | Discovery note and content inventory | 2026-08-07 | 400.00 | Inventory lists every page of the current site and marks each keep, merge or retire. |
| D2 | Template build | 2026-08-19 | 900.00 | Three templates render the sample content with no layout error at 375px and 1280px. |
| D3 | Migration and launch | 2026-09-18 | 700.00 | Every kept page resolves at its new address and no link in the inventory returns 404. |
|  | Not-to-exceed total |  | 2000.00 |  |

## Acceptance

Acceptance runs under clause 5 of the master services agreement: ten business days to test against the criteria above, silence is acceptance, and each acceptance is recorded on a certificate.

## Assumptions

Expenses are recharged under clause 4.1 up to 250.00 USD. The Client provides content and approvals within three business days of a request. A change to scope or value needs an amendment under clause 15.1.

| Signed for | Name and role | Date |
| --- | --- | --- |
| Tern Client Services | Fictional director, Tern Client Services | 27 July 2026 |
| Tern Events | Chen Sample, Coordinator | 27 July 2026 |