Statement of Work SOW-2026-01
PROJECT-1 Website refresh under MSA-2026-01
	Statement of Work
	SOW-2026-01

	Agreed under
	MSA-2026-01 clause 2.1

	Project
	PROJECT-1 Website refresh

	Client
	Tern Events (CO-03)

	Assigned specialist
	Sample specialist 1

	Rate
	100.00 USD per hour, per MSA-2026-01 clause 3.1

	Not to exceed
	2,000.00 USD

	Fees recorded to date
	1,600.00 USD from 16 recorded hours

	Invoice
	SVCINV-1 issued 2026-09-01, due 2026-09-30



Fictional agreement generated for file-parsing tests. It is not legal advice, not a template to sign, and the parties, addresses and identifiers do not exist.
Scope
The Supplier will deliver website refresh for the Client. The work is time and materials against the not-to-exceed value above; the deliverable values below allocate that value and are not a separate fixed price.
Deliverables and acceptance criteria
	Ref
	Deliverable
	Due
	Allocation USD
	Acceptance criteria

	D1
	Discovery note and content inventory
	2026-08-07
	400.00
	Inventory lists every page of the current site and marks each keep, merge or retire.

	D2
	Template build
	2026-08-19
	900.00
	Three templates render the sample content with no layout error at 375px and 1280px.

	D3
	Migration and launch
	2026-09-18
	700.00
	Every kept page resolves at its new address and no link in the inventory returns 404.

	
	Not-to-exceed total
	
	2000.00
	



Acceptance
Acceptance runs under clause 5 of the master services agreement: ten business days to test against the criteria above, silence is acceptance, and each acceptance is recorded on a certificate.
Assumptions
Expenses are recharged under clause 4.1 up to 250.00 USD. The Client provides content and approvals within three business days of a request. A change to scope or value needs an amendment under clause 15.1.
	Signed for
	Name and role
	Date

	Tern Client Services
	Fictional director, Tern Client Services
	27 July 2026

	Tern Events
	Chen Sample, Coordinator
	27 July 2026







