## Slide 1: Product Launch Plan
With speaker notes on every slide
Notes: Welcome the audience and introduce yourself. Set expectations: this deck walks through the launch timeline and the two open risks. Keep this slide to 30 seconds.

## Slide 2: Timeline
Beta in February, general availability in April.
Notes: Emphasise that the April date depends on the beta feedback cycle finishing on time. If asked, the buffer is two weeks.

## Slide 3: Risks
Two open risks: supplier lead time and marketing headcount.
Notes: Do not minimise the supplier risk — procurement is still confirming lead times. Offer to follow up with the detailed mitigation plan after the meeting.

## Slide 4: Next steps
Confirm the beta list and sign off the marketing budget.
Notes: Ask for explicit sign-off on the budget before ending. Note who owns each action item.