Statement of Work
Between Meridian Supply Co. (“Client”) and Lumen Design Studio (“Contractor”)
SOW #: SOW-2026-03  ·  Effective date: 2026-01-05
1. Background
The Client operates a wholesale supplies catalogue and requires a redesign of its public storefront to improve navigation and mobile conversion. This Statement of Work sets out the scope, deliverables, schedule, and fees for that engagement.
2. Scope of work
Audit the current storefront and document findings.
Design a responsive catalogue and product template.
Deliver a component library and a clickable prototype.
Support one round of usability testing and revisions.
3. Deliverables and schedule
	Milestone
	Deliverable
	Due

	M1
	Audit report
	2026-01-19

	M2
	Approved designs
	2026-02-09

	M3
	Component library + prototype
	2026-03-02

	M4
	Revisions and handoff
	2026-03-16


4. Fees and payment
Fixed fee of $24,000, invoiced 25% per milestone, Net 30. Out-of-scope work is billed at $120/hour with prior written approval.
5. Acceptance
Each deliverable is accepted when the Client confirms in writing within five business days.


Client signature: ____________________     Date: __________
Contractor signature: ________________     Date: __________




