# Statement of Work

Between Meridian Supply Co. (“Client”) and Lumen Design Studio (“Contractor”)

SOW #: SOW-2026-03  ·  Effective date: 2026-01-05

# 1. Background

The Client operates a wholesale supplies catalogue and requires a redesign of its public storefront to improve navigation and mobile conversion. This Statement of Work sets out the scope, deliverables, schedule, and fees for that engagement.

# 2. Scope of work

Audit the current storefront and document findings.

Design a responsive catalogue and product template.

Deliver a component library and a clickable prototype.

Support one round of usability testing and revisions.

# 3. Deliverables and schedule

| Milestone | Deliverable | Due |
| --- | --- | --- |
| M1 | Audit report | 2026-01-19 |
| M2 | Approved designs | 2026-02-09 |
| M3 | Component library + prototype | 2026-03-02 |
| M4 | Revisions and handoff | 2026-03-16 |

# 4. Fees and payment

Fixed fee of $24,000, invoiced 25% per milestone, Net 30. Out-of-scope work is billed at $120/hour with prior written approval.

# 5. Acceptance

Each deliverable is accepted when the Client confirms in writing within five business days.

Client signature: ____________________     Date: __________

Contractor signature: ________________     Date: __________